## Slide 1
I-SEM Capacity Remuneration Mechanism Work Stream
Project Update
21th June 2016

## Slide 2: Presentation Overview
Introductions
Project overview
Further work
Overview of today’s workshop
Notes: Note Brian in Brussels

## Slide 3: Project Overview
3 stage policy consultation and decision process
Consultation1
Capacity requirement
Consultation 2
Consultation 3
Auction Design Framework
Eligibility
Institutional arrangements
Interconnector and cross-border capacity
Secondary trading
Product Design
Supplier arrangements
Detailed Reliability Option design
Level of Administered Scarcity Price
Transitional issues
Market Power Mitigation Measures
Auction Frequency & Volumes
Governance & other issues
  Decision - Dec 15
  Publish - Dec 15
  Decision - May 16
  Publish - Mar 16
  Decision - Jul 16
First CRM auction date scheduled for June 2017

## Slide 4: Further Work
Capacity Market Code – development process
  Detailed draft Heads of Terms with CRM 3 Decision
  Rules Working Group consultative process
  Subsequent RA consultation and decision
De rating and Capacity Requirement consultation
  Planned 8th July
  Rescheduled for August
Parameters consultation
  Ongoing scoping work
  Consultation September
Managing exit during transition

## Slide 5: Managing Exit During Transition
Background:
  Single capacity and energy zone
  In near term there will likely be more existing de rating capacity on the system than will be procured through the auction
At least initially there are significant transmission constraints:
  N/S interconnector
  Other capacity constraints
Some auction losers could be in the wrong location, impacting on local security of supply

## Slide 6: Managing Exit During Transition II
Range of options under consideration
Impact on CRM Decision 3
  Potential impact on a few decisions
  Issues discussed in this context
Process:
  Supplemental consultation in August
  May require parallel rules and policy development (to a limited extent)

## Slide 7: Project Update
State Aid Update
  Meeting 9th June
Consultation 3 closed on 27th April
  27 responses
Workshop overview:
  Present SEMC ‘minded to’ positions on key items of Consultation 3
  Opportunity for discussion and feedback
  Notes from today’s session will be taken

## Slide 8: Agenda
2.00 - 2.20pm Welcome and Project Update
2.20 - 3.30pm Auction Design Framework Market Power Mitigation
Auction Design
Questions
3.30 - 4.00pm Governance and Socialisation
Questions
Close